Vallejo Marina Quarterly Improvements and Projects May – July 2019

# May 2019

1. Rebuilt finger on I-Dock
2. Replaced two pile rings on B-Dock
3. Added new gate hinges and closers
4. Replaced tile in building seven men’s bathroom
5. Painted over graffiti on boat ramp.

# June 2019

1. Replaced two power boxes on I-Dock
2. Replaced one power box on D-Dock
3. Replaced main water line on H-Dock
4. Repaired fuel tanks
5. Removed and disposed large logs from the Marina

# July 2019

1. Removed and disposed of old finger on I-Dock
2. Built new finger on I-Dock
3. Repaired major water leak on J-Dock
4. Repaired/replaced main water line on guest dock
5. Replaced power box on G-Dock
6. Repaired and installed dock boxes
7. Repaired fuel tanks
8. Repaired bench in front of building 42
9. Tightened and replaced cleats throughout the Marina
10. Installed new washer and dryers
11. Installed new soap dished in building 42, men’s bathroom
12. Installed new security signs around Marina