

|  |
| --- |
| Projects |
|

|  |  |
| --- | --- |
| **X** | REPAIRED DIESEL FUEL PUMP & IMPLEMENTING A MAINTENANCE SERVICE PROGRAM. |
| **X** | D DOCK – NEW ELECTRICAL & TUBS |
| **X** | FUEL DOCK REDO ELECTRICAL WITH SOFFIT |
|  | # 7 ROOF REPAIR SCHEDULED 5/18/18; REMODEL UPSTAIRS; REPLACE SIDING; SPLIT ELECTRICAL METERS |
|  | WAITING FOR ESTIMATE FROM BELLINGHAM FOR REPAIR OF J & K DOCK BRACKETS & THRU-RODS.  |
|  | H DOCK REBUILD |
|  | K DOCK RESTROOM; REDESIGN & ADD SHOWERS (LOW PRIORITY) |
|  | GANGWAY REPAIR B & G DOCK; WAITING FOR ESTIMATES |
|  | B DOCK – REPLACE FOAM & PILE RINGS |
|  | I DOCK – REBUILD END & 6 FINGERS; REDECK; REPLACE PILE RINGS; REPAIR HANDRAIL |
|  | HARBORMASTER BUILDING – REPLACE DRY ROT SIDING; ROOF REPAIR (LEAK) |
|  |  |

 |